DataStage to GCP Migration: Proof of Concept (POC) Strategy Document

### 1. Executive Summary

This document presents a comprehensive strategy to modernize existing IBM DataStage-based ETL workflows by migrating them to Google Cloud Platform (GCP). It outlines GCP-native alternatives to legacy components, details a proposed POC approach, outlines skill requirements, and provides architecture guidance with an emphasis on scalability, reliability, and cost-efficiency.

### 2. Business Value of Migration to GCP

- Scalability: Elastic and serverless services adapt to increasing workloads without manual intervention.

- Operational Efficiency: Fully managed services reduce maintenance overhead.

- Lower TCO: Pay-as-you-go pricing eliminates hardware costs and reduces software licensing fees.

- Future-Ready Architecture: GCP enables real-time analytics, AI/ML integrations, and data sharing across platforms.

- Enhanced Security & Compliance: Fine-grained IAM, encryption at rest/in transit, and audit logging support.

### 3. GCP Project Setup for Development (To Be Provisioned by Cloud Engineering)

This setup will be handled by the cloud engineering team. Here’s a simplified list of what’s needed for your project to get started on GCP:

#### ✅ Project Structure

- Separate GCP projects: Dev, Test, and Prod

- Billing account linked to each project

- Folders and org policies applied by infra team

#### 🔐 IAM Roles (Access Control)

- Service accounts for each GCP service (Composer, BQ, Dataflow, etc.)

- Common roles needed:

  - roles/viewer

  - roles/bigquery.admin

  - roles/storage.admin

  - roles/composer.admin

  - roles/dataflow.admin

  - roles/workflows.admin

#### 🌐 Networking Setup

- Create or use shared VPC

- Enable Private Google Access

- Add firewall rules for Dataflow/Composer if needed

#### ⚙️ GCP Services to Enable

- BigQuery

- Cloud Storage

- Cloud Composer

- Cloud Functions

- Cloud Workflows

- Dataflow

- Pub/Sub (if streaming)

- Logging & Monitoring

- Secret Manager

- Storage Transfer Service (for FTP/file loads)

#### 🔁 Optional but Useful

- Cloud Build & Artifact Registry (for CI/CD)

- GCP Budget Alerts to track cost

- Terraform or Deployment Manager for reproducible setup

- Create shared VPCs if cross-project access is needed

- Setup Cloud Build triggers for CI/CD pipelines

- Enable GCP Budget & alerts to control cost

### 4. DataStage to GCP: Component Mapping

| DataStage Component | GCP Equivalent Service | Purpose |
| --- | --- | --- |
| File Input Stage | Cloud Storage (GCS) | Scalable and durable object storage |
| FTP Stage | Storage Transfer Service / Cloud Function | Automated FTP ingestion |
| Sequential File Stage | BigQuery External Table / GCS | Query flat files directly |
| Transformer / Derivation | BigQuery SQL / Dataflow | Data transformation and cleansing |
| Aggregator Stage | BigQuery / Dataflow | Grouping, summarization |
| Job Sequencing | Cloud Composer / GCP Workflows | Workflow orchestration and scheduling |
| Error Logging | Cloud Logging | Centralized error capture and observability |
| Reference Lookups | BigQuery JOINs / UDFs | Enrichment via relational joins |
| XML/JSON Transformations | Dataflow / Cloud Functions / Workflows | XML to JSON, JSON to XML, and format conversion |

### 5. Common DataStage Use Cases and GCP Alternatives

| Use Case | Description | GCP Services |
| --- | --- | --- |
| Data Warehousing ETL | Batch processing for BI/reporting | BigQuery, Dataflow, Cloud Storage, Data Fusion |
| Real-time Integration | Streaming logs, device telemetry, or app events | Pub/Sub, Dataflow |
| Bulk Data Migration | Ingesting large historical datasets from on-prem or external systems | Cloud Storage, BigQuery Data Transfer Service, Database Migration Service |
| Data Quality & Cleansing | Standardization, deduplication, validation | Dataflow, BigQuery with validation logic, Cloud Functions |
| Workflow Orchestration | Complex pipelines with dependencies and monitoring | Cloud Composer, GCP Workflows |
| XML/JSON Conversion | Converting structured XML data to JSON or vice versa for compatibility | Cloud Functions, Dataflow, Cloud Workflows |

### 6. Migration Phases & POC Roadmap

… (rest of document continues unchanged) …