DataStage to GCP Migration: Proof of Concept (POC) Strategy Document

### 1. Executive Summary

This document presents a comprehensive strategy to modernize existing IBM DataStage-based ETL workflows by migrating them to Google Cloud Platform (GCP). It outlines GCP-native alternatives to legacy components, details a proposed POC approach, outlines skill requirements, and provides architecture guidance with an emphasis on scalability, reliability, and cost-efficiency.

### 2. Business Value of Migration to GCP

- Scalability: Elastic and serverless services adapt to increasing workloads without manual intervention.

- Operational Efficiency: Fully managed services reduce maintenance overhead.

- Lower TCO: Pay-as-you-go pricing eliminates hardware costs and reduces software licensing fees.

- Future-Ready Architecture: GCP enables real-time analytics, AI/ML integrations, and data sharing across platforms.

- Enhanced Security & Compliance: Fine-grained IAM, encryption at rest/in transit, and audit logging support.

### 3. DataStage to GCP: Component Mapping

| DataStage Component | GCP Equivalent Service | Purpose |
| --- | --- | --- |
| File Input Stage | Cloud Storage (GCS) | Scalable and durable object storage |
| FTP Stage | Storage Transfer Service / Cloud Function | Automated FTP ingestion |
| Sequential File Stage | BigQuery External Table / GCS | Query flat files directly |
| Transformer / Derivation | BigQuery SQL / Dataflow | Data transformation and cleansing |
| Aggregator Stage | BigQuery / Dataflow | Grouping, summarization |
| Job Sequencing | Cloud Composer / GCP Workflows | Workflow orchestration and scheduling |
| Error Logging | Cloud Logging | Centralized error capture and observability |
| Reference Lookups | BigQuery JOINs / UDFs | Enrichment via relational joins |
| XML/JSON Transformations | Dataflow / Cloud Functions / Workflows | XML to JSON, JSON to XML, and format conversion |

### 4. Common DataStage Use Cases and GCP Alternatives

| Use Case | Description | GCP Services |
| --- | --- | --- |
| Data Warehousing ETL | Batch processing for BI/reporting | BigQuery, Dataflow, Cloud Storage, Data Fusion |
| Real-time Integration | Streaming logs, device telemetry, or app events | Pub/Sub, Dataflow |
| Bulk Data Migration | Ingesting large historical datasets from on-prem or external systems | Cloud Storage, BigQuery Data Transfer Service, Database Migration Service |
| Data Quality & Cleansing | Standardization, deduplication, validation | Dataflow, BigQuery with validation logic, Cloud Functions |
| Workflow Orchestration | Complex pipelines with dependencies and monitoring | Cloud Composer, GCP Workflows |
| XML/JSON Conversion | Converting structured XML data to JSON or vice versa for compatibility | Cloud Functions, Dataflow, Cloud Workflows |

### 5. Migration Phases & POC Roadmap

#### Phase 1: Discovery & Assessment

- Catalog existing DataStage jobs and data dependencies

- Identify sources (DBs, files, APIs), volume, frequency

- Classify jobs by priority and complexity

#### Phase 2: Architecture & Design

- Design cloud-native pipeline using GCP reference architectures

- Choose transformation approach (SQL vs. Python vs. GUI-based)

- Define staging, archival, and data governance policies

#### Phase 3: Proof of Concept (Advanced)

- Select a moderately complex DataStage job

- Use Storage Transfer Service or Cloud Function to ingest FTP files

- Load data to GCS and register as BigQuery external table

- Use Dataflow to apply cleansing logic with transformation pipeline

- Convert XML to JSON (or vice versa) using Dataflow or Cloud Functions

- Use GCP Workflows to manage multi-step orchestration, such as retry logic, conditional branching, and calling Dataflow/Cloud Function/BigQuery APIs

- Write clean data to BigQuery final table

- Monitor flow and automate orchestration using Cloud Composer or Workflows

- Include data validation and load audit logic

#### Phase 4: Validation & Testing

- Validate record counts, business rules, and performance

- Enable logging and alerting for pipeline observability

- Compare output vs. legacy job output with test dataset

#### Phase 5: Productionize & Optimize

- Parameterize pipelines for reusability and dynamic configuration

- Enable retry logic, SLA alerts, and data lineage tracking

- Automate dependency resolution and notifications

- Monitor cost and performance continuously using GCP dashboards

### 6. Sample Enhanced POC Scenario

Use Case: Daily pharmacy XML file via FTP; transform XML to JSON; enrich with region info; load to BigQuery.

Steps: 1. Ingestion: Use Storage Transfer Service to pull XML file to GCS. 2. Convert Format: Cloud Function parses XML and converts to JSON. 3. Load: Transformed JSON stored in GCS and queried via BigQuery external table. 4. Transform: - Use BigQuery or Dataflow to filter status = 'ACTIVE' - Join with reference region table 5. Write: Store result into partitioned BigQuery final table 6. Orchestrate: Use GCP Workflows or Cloud Composer DAG to handle steps, retries, branching logic, and alerting

### 7. Cost Optimization Best Practices

| Area | Strategy |
| --- | --- |
| BigQuery | Use partitioning, clustering, and scheduled queries |
| Cloud Storage | Apply lifecycle rules (auto-delete/archive old files) |
| Composer | Reduce environment size and DAG frequency |
| Workflows | Use instead of Composer for simpler multi-step automations |
| Dataflow | Prefer batch mode with autoscaling |
| Monitoring | Filter logs before exporting, set budget alerts |

### 8. Pricing and Cost Estimate (POC Level)

| GCP Service | Monthly Usage Estimate | Cost (USD) | Notes |
| --- | --- | --- | --- |
| Cloud Storage (GCS) | 50 GB storage + 10 GB I/O | $2–5 | Based on Standard class |
| BigQuery | 100 GB processed | $5–10 | On-demand query pricing |
| Cloud Composer | 1 small environment | $30–100 | Optimized environment configuration |
| Dataflow (Optional) | Small batch load | $10–20 | Pay-per-job usage |
| Cloud Workflows | 1000+ executions | <$5 | Pay-per-step pricing |
| Cloud Logging | Basic logging | <$1 | Consider retention/export controls |
| Pub/Sub (Optional) | Low-volume stream | <$1 | Free tier covers small POC |

Total Estimated Cost for POC: $50–135/month

💡 Use the GCP Pricing Calculator for precise estimates. Enable billing alerts to manage cost proactively.

### 9. Skills Required for Successful Migration

#### A. Technical Skills

- BigQuery SQL

- Python & Shell scripting (for orchestration, Cloud Functions)

- ETL concepts and performance tuning

- GCP IAM, Logging, Budgeting

- XML/JSON parsing (e.g., Python’s ElementTree, GCP transforms)

- Workflow design using Cloud Composer and GCP Workflows

#### B. Platform Knowledge

- Cloud Storage, Cloud Composer, BigQuery, Dataflow

- Pub/Sub (for real-time POCs)

- Cloud Monitoring and Logging

- Cloud Functions, Workflows (for file format conversion and step orchestration)

#### C. Team Roles and Responsibilities

| Role | Responsibilities and Key Skills |
| --- | --- |
| Data Engineer | Build/maintain pipelines, validate data, optimize queries |
| Cloud Architect | Design scalable and secure GCP architecture |
| ETL Analyst | Analyze legacy job logic and define business rules |
| DevOps/Infra | Setup networking, permissions, CI/CD, cost alerts |
| QA/Validation | Data verification and integrity checks |

### 10. Visual Architecture Diagram

GCP POC Diagram

GCP POC Diagram

### 11. Conclusion

Migrating from IBM DataStage to GCP offers a cost-effective, scalable, and modern data integration architecture. By leveraging GCP’s managed services, organizations can reduce operational overhead, improve time-to-insight, and accelerate analytics-driven decisions. Starting with a focused POC ensures low risk and high confidence before scaling organization-wide.

Prepared for internal planning, review, and executive alignment.